CS Guys

3/28/20

Scrum Meeting 6

Main Points:

* Finalize coding before April 11.
* Zach will take Fee Tracking
* Eric – testing spreadsheet
* Cade – Reports, List of reservations by day
* Brett – Updating reservations
* The group will finish coding by April 9th, and do cleanup on leftover tasks the last two days of sprint.